Online Theatre Ticket Booking Application

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S.No | Title | Estimated Time | Completed Time | Remarks |
| 1 | Creating Classes and Property | 20 min | 24 min | Successfully Completed |
| 2 | Create Default Data | 20 min | 17min | Successfully Completed |
|  | Testing Time | 15min |  |  |
|  |  |  |  |  |
| 3 | Interface Wallet | 5min | 2min | Successfully Completed |
|  | Testing Time | 5min |  |  |
|  |  |  |  |  |
| 4 | Main Menu and Sub Menu | 30min | 27 min | Successfully Completed |
|  |  |  |  |  |
| 5 | Ticket Booking Method Definition | 20min | 40min | Successfully Completed |
| 6 | Ticket Cancellation | 10min | 15min | Successfully Completed |
| 7 | Booking History | 10min | 10min | Successfully Completed |
| 8 | Wallet Recharge | 7min | 10min | Successfully Completed |
| 9 | Exit | 1min | 1min | Successfully Completed |
|  | Testing Time | 50min |  |  |
|  |  |  |  |  |
| 10 | File Manipulation | 30min | 40min | Successfully Completed |
|  | Testing Time | 15min |  |  |
|  |  |  |  |  |
| 11 | Event Manager | 15min | 10min | Successfully Completed |
|  | Testing Time | 10min |  |  |
|  |  |  |  |  |
| 12 | XML Commend | 15min | 30min | Successfully Completed |
|  |  |  |  |  |
| 13 | Total Time | 248 min | 216min | Successfully Completed |